## Slide 1: Extreme Programming
Ian Russell
@ijrussell
Notes: Or just hot air?

## Slide 2: Agenda
History of XP
Values and Practices in 1999
What changed in 2004
Modern XP

## Slide 3: The Agile Manifesto
We're uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools.
Working software over comprehensive documentation.
Customer collaboration over contract negotiation.
Responding to change over following a plan.
That is, while there's value in the items on the right-hand side, we value the items on the left-hand side more.
Source: http://www.agilemanifesto.org/

## Slide 4: Where did XP start?
"my goal in laying out the project style was to take everything I know to be valuable about software engineering and turn the dials to 10."
Chrysler C3 Project - Kent Beck

## Slide 5: What is XP?
"Extreme Programming (XP) was conceived and developed to address the specific needs of software development conducted by small teams in the face of vague and changing requirements."
Extreme Programming Explained – Kent Beck

## Slide 6: XP Values (1999)
Communication
Simplicity
Feedback
Courage

## Slide 7: Communication
Sharing knowledge and understanding
Helps prevent mistakes, misunderstandings and omissions

## Slide 8: Simplicity
The simplest thing that could possibly work
Don’t guess the future
  Simple code easier to adapt to future requirements

## Slide 9: Feedback
Current progress
  Features complete (value)
Quality of system
  Passing tests
  Sustained velocity

## Slide 10: Courage
Do the simplest thing that works
Improve code/design with confidence

## Slide 11: XP Practices (1999)

## Slide 12: Whole Team
Sit together with the customer
Multi-skilled generalists
  Specialists?

## Slide 13: Planning Game
Release planning
  Rough estimates/priorities
  Plan revised regularly
Iteration planning
  2 weeks iterations
  Stories broken down into tasks and estimated
  Done/Not Done

## Slide 14: Customer Tests
Automated acceptance tests
Tests must always pass
Tests are code

## Slide 15: Small Releases
Deliver real value every iteration
  Working
  Tested
  Visible
Release often = reduced drama

## Slide 16: Simple Design
Four rules of simple design
Design suits current functionality
Continual Design
  Planning
  Coding

## Slide 17: Pair Programming
Two heads are better than one
  Better code
  Better design
  Better tests
Swap partners regularly
Knowledge, skills and teamwork improve

## Slide 18: Test-Driven Development
Fast feedback
Red, Green, Refactor
Tests are run all the time
Refactoring without tests is very bad

## Slide 19: Design Improvement
Refactoring
Not improving will slow progress later
You must have tests to safely refactor

## Slide 20: Continuous Integration
Regularly integrate code with master
Long gaps between integration is very bad
  Merge Hell is a real place

## Slide 21: Collective Code Ownership
Increase Bus numbers
Shared knowledge

## Slide 22: Coding Standards
Have standards and stick to them

## Slide 23: Sustainable Pace
Ideal dev day < one normal day
Work sensible hours
Lots of overtime will result in lower quality code

## Slide 24: Metaphor
Common vision of how the system works

## Slide 25: XP Practices Summary (1999)

## Slide 26: XP Roles
Team Member
Customer
Coach

## Slide 27: Team Member
Estimate work
Usually a generalist with special skills

## Slide 28: Customer
Domain expert
Provides requirements
Sets priorities
Steers the project

## Slide 29: Coach
Keep team on track
Facilitates the process

## Slide 30: Adopting XP
Pick your worst problem.
Solve it the XP way.
When it’s no longer your worst problem, repeat.
Extreme Programming Explained – Kent Beck

## Slide 31: XP (2004)
Added ‘Respect’ as a Value
New Practices
  10-minute build
  Sit Together
  Informative Workspace
13 Primary and 11 Corollary Practices

## Slide 32: Post 2004
XP is going strong in London
Software Craftsmanship
Scrum
  Flaccid Scrum/Scrum by the book
  Scrum + XP = 

## Slide 33: Modern XP
Turning the dials up to 11

## Slide 34: Mob Programming
3 or more people and 1 keyboard
  6 people + big screen is popular
Quickly spread knowledge
2 minds good, more minds better!

## Slide 35: Continuous Deployment
Deploy to production many times per day
  10 minute deploy

## Slide 36: Collective Product Ownership
If you deploy often, you need to own the product
  Planning, coding and deployment

## Slide 37: Hypotheses
Help planning by validating assumptions
  Focus on what to learn and build

## Slide 38: Monitoring-First Programming
Think about how you would monitor code in production before writing it

## Slide 39: Continuous Learning
20% time to focus on improving
Team member rotations
Dev exchanges
Meetups and conferences

## Slide 40: Modern XP Summary
This is the future!

## Slide 41: Summary
History of XP
Values and Practices
Modern XP

## Slide 42: Resources
Extreme Programming Explained – Kent Beck
http://rachelcdavies.github.io/archive/
http://ronjeffries.com/
http://benjiweber.co.uk/blog/posts/xp/

## Slide 43: Thank You
Ian Russell
@ijrussell